# SIMPLE IT PROJECT AGREEMENT

Project Name: E-Commerce Sales Analysis
Customer: Biloliddin To'laganov (202490326, I24A)
Development Team: Lolo_Team - Abdulloh Xojimurodov (202490365, I24A, Leader); Najmiddin Kurganov (202490180, I24A, Project planner);

Date: 15.09.26

### 1. Project Purpose

The purpose of this project is to analyze e-commerce sales data to identify sales performance, customer purchasing patterns, and insights that support better business decisions.

### 2. Project Scope

The development team will perform the following main data-analysis activities:

- Load, clean, and prepare the E-Commerce Sales Dataset using Pandas.

- Analyze sales by product, country, customer, and month; calculate revenue and average order value.

- Create pivot tables, charts, findings, and practical recommendations from the analysis.

Activities not listed above are outside the current project scope.

### 3. Customer Requirements

The customer requests the following major analysis requirements:

- Analyze e-commerce sales performance and identify the best-selling products.

- Identify countries with the highest sales and the most valuable customers.

- Analyze monthly sales trends and calculate average order value.

- Provide clear visualizations, key findings, and recommendations based on the data.

The development team will analyze these requirements and prepare the analysis based on the customer's needs.

### 4. Project Deliverables

The development team will provide the following deliverables:

- Data Analysis: E-Commerce Sales Analysis completed using Python and Pandas.

- Dataset: E-Commerce Sales Dataset sourced from Kaggle.

- Project Documentation: final analysis report and methodology summary.

- Data Preparation Record: missing-value handling, duplicate removal, type corrections, and derived revenue fields.

- Analysis Results: sales analysis by product, country, customer, and month.

- Visualizations and Pivot Tables: charts and summary tables supporting the findings.

- Presentation: final project presentation with recommendations.

### 5. Schedule and Responsibilities

Project Start Date: 07 September 2026
Expected Completion Date: 14 October 2026

Customer Responsibilities:

- Provide the project objectives and review requirements for the analysis.

- Provide or approve the selected Kaggle dataset and relevant project information.

- Review the report, findings, and presentation and give feedback.

Development Team Responsibilities:

- Plan the work, prepare the data, and conduct the analysis using Pandas.

- Create tables, charts, findings, and recommendations based on the analysis.

- Coordinate as a team and communicate progress and feedback during the project.

- Deliver the agreed analysis report, code, visuals, and presentation materials.

### 6. Budget: No separate financial budget is specified; this academic project uses publicly available data and free tools.

### 7.Changes to the Project

If the customer requests major changes to the requirements or project scope, the customer and development team will discuss and agree on the changes before implementation.

### 8. Agreement and Approval

Both the customer and the development team agree to cooperate in good faith and work toward completing the project according to the agreed requirements and schedule.

Customer Name: Biloliddin To'laganov (202490326, I24A)
Customer Signature: 
Date: 15.09.26

Team Leader: Abdulloh Xojimurodov (Student ID: 202490365, Group: I24A)
Team Leader Signature: 
Date: 15.09.26